SEARCH COMMITTEE REPORT

- Search Committee Task:

- To undertake an objective selection process for an entity or entities to provide DNSO Secretariat information and technical services on a contractual basis.  (Similar such services are currently being provided by Elisabeth Porteneuve and AFNIC under legacy arrangements).

- Search Committee Membership:

- A sub-committee of the NC Budget Committee;

- Members: Erica Roberts (Chair), Chuck Gomes, Vany Martinez, Elisabeth Porteneuve. Phillip Shepard joined the committee at the beginning of the evaluation process.

3.  Consultant

The Domain Name Supporting Organisation of ICANN Search Committee engaged Ian Peter and Associates Pty Ltd on 24 May 2001 to manage a Request for Proposal process to engage a Information and Technical Services Manager and optionally Internet Services Provision.

The task, as outlined in the agreement was to manage a request for proposal process (RFP) for DNSO, including

- Activation of the bid process

- Preparation of documents

- Preparation of evaluation criteria

- Handling of information requests

- Evaluation of submitted documents

- Preparation of a short list

- Final report to DNSO NC

- Any recommendations for contractual conditions, further actions, etc arising from the process.

- A consultant (Ian Peter and Associates) was identified and appointed in late May to manage the RFP selection and evaluation process.

# 4.  Processes

The requirements of DNSO were primarily determined by the Search Committee before the Consultant was engaged, as were the Selection Criteria for successful applicants. These were refined and clarified  by the Search Committee with the Consultant, and a document outlining the RFP requirements was posted on the DNSO web site on 5 June 2001. At the same time Chairs of all DNSO constituencies were requested to inform their members and other interested parties that the process was underway. It was also announced at the Stockholm meeting of DNSO NC (June 3).

It was agreed before the process began that it was mandatory for respondents to offer Section A, and that Section B was an option at this stage which DNSO NC may or may not pursue.

At the close of the evaluation period (extended to 23 June 2001) eight complete responses had been received.

Five of the eight respondents (Z,Y,W, V, and T) responded to Part A only. Three respondents (S, R, and Q) responded to both sections.

# 6. Evaluation

First Round Evaluation:  was conducted by the consultant and resulted in an initial shortlist of five applicants..

Second Round Evaluation:

- Conducted during a teleconference including the consultant and the Search Committee

- A shortlist of three applicants was agreed.  :

- Of the three applicants short listed, one offered Part A services, the other two offered both Part A and Part B services.

- The fees charged by all three were comparable for the services offered.

(Apology received from Vany providing late advice she was unable to attend teleconf))

Third Round Evaluation:

- Conducted by Interview Committee comprising Philip Shepard and Chuck Gomes.  (Elisabeth and Erica withdrew from the evaluation process on the ground of potential conflict of interests.)

- Proposals from shortlisted applicant were forwarded to the Interview Committee.

- Interview Committee reported that:

  - All three shortlisted applicants could be expected to do a good job;

  - Loger Inc recommended for appointment subject to their agreement to contract terms.

- Search Committee Meeting 2 Aug 2001.

Apology received from Vany providing late advice she was unable to attend teleconf.  Committee members present:

- Noted  the report of the Interview Panel that:

  - All three shortlisted applicants could be expected to do a good job;

  - Loger Inc is recommended for appointment subject to their agreement to contract terms.

- Noted that the Loger Inc proposal involved the provision of Part A and B services and that these cannot be separated.  Part A (Information and Technical Services Manager)to be provided by Ms Glen Van Oudenhove de Saint Géry and  Part B  (ISP/web hosting, etc) to be provided by AFNIC

- Noted that four expressions of interest had been received from members of the registrars constituency to provide Part B services (ISP/hosting services) on a sponsorship basis (at a potential saving to the DNSO of $20-30,000 pa) after the closure of the RFP;

- Agreed that expressions of interest for the supply of ISP/Hosting services on a sponsored basis should be followed up and that, if appropriate, the  ISP/hosting services should  be transitioned to a new supplier at the conclusion of the proposed 12 month contract with Loger Inc.

- Endorsed the recommendation of the Interview Committee that Loger Inc be appointed to provide Part A and Part B services subject to their agreement to contract terms;

- Agreed:  that Chuck will prepare initial draft of key terms to be incorporated into proposed contract.

In discussion following the last meeting of the Search Committee, Vany has requested that  it be noted that she does not support the recommendation of the Interview Committee to appoint Loder Inc.

Erica Roberts

Chair, Search Committee

30 May 2001