# Business Plan for the DNSO Names Council 2001-2002

DRAFT v9 Mid term revision as at January 2002

Structure

1. A mission statement

2. A set of objectives that the NC intends to meet within a given time frame.

3. A set of optimal strategies under each objective outlining the way the objectives will be met.

The following will typically be set as part of the terms of reference of the relevant NC task force or group:

- A set of specific actions – the tactics describing in detail how each strategy will be carried out.

- A set of criteria for the measurement of success.

- A review and evaluation process.

Mission statement

“To manage a process of consensus building within the Domain Name Supporting Organization and to advise the Board with respect to policy issues relating to the domain name system.”

Proposed objectives for the NC 2001-2002

Policy and Board related

1. UDRP. a) Review and evaluate the Uniform Dispute Resolution Policy and propose changes for consideration by the ICANN Board. Timeframe: 2Q 2002

b) Consider need for further revisions in the light of the 2000 - 2001 Second WIPO Domain Name Process - WIPO2 RFC-2 looking at issues involving domain names and property other than trademarks. Timeframe: 2002

Strategies

1.1 Continue to meet objective a) via the UDRP task force. Consider objective b) on completion of objective a).

2. TLDs. a) Review and evaluate the new TLD registries with respect to their impact on net users and the creation of a stable domain name system with high user confidence. Propose changes for consideration by the ICANN Board. Timeframe: 2002.

b) Review and evaluate the selection criteria for additional new applicants for new TLDs. Propose changes and roll out schedule for consideration by the ICANN Board. Timeframe: 2002.

Strategies

2.1 Work within established or future Board committees on both objectives.

3. WhoIs. Monitor and advise the Board on policy issues relating to WhoIs policies. Timeframe: 1Q 2002

Strategies

3.1 Continue with the evaluation of the WhoIs survey by the WhoIs task force. WhoIs task force to make recommendations based on this evaluation to the NC.

4. Transfers. Resolve the user/supplier and supplier/supplier conflicts relating to transfer of domain names. Timeframe: 2Q 2002

Strategies

4.1 Continue to work within the Transfers task force to find a mutually acceptable resolution.

5. Internationalised Domain Names. Develop consensus policies for implementation of Internationalised (IDN) domain names. Timeframe: 2002.

Strategies

5.1 Continue to work within the IDN task force to recommend implementation policies.

6. Dot org  Make recommendations to the Board on the re-delegation and registry policy for a new dot org. Timeframe: 1Q 2002

Strategies

6.1 Adopt NC final report at January 2002 meeting

6.2 Consult with staff during Request For Proposal (RFP) preparation and review RFP when completed.

DNSO operation related

7. Structure. a) Produce a timely impact assessment on a) the efficacy of policy making within the DNSO, and b) the efficacy of ICANN decision making as a result of the proposals from the at-large study committee, the desire of the ccTLDs to form their own supporting organisation and other proposals.

b) Produce a recommendation based on this evaluation. Time frame: 1Q 2002.

Strategies

7.1 Continue to work within the Structure task force to evaluate proposals for re-structuring against the above criteria and make recommendations to the NC.

8. NC secretariat. Establish a professional secretariat for the NC. Completed.

9. NC funding. Resolve long-term funding issue for the Names Council. Timeframe: 2002.

Strategies

9.1 Seek funding of the DNSO secretariat from centrally acquired ICANN funds.

END.